**The 10th MCI Project Meeting Agenda**

Team 7

*The 10th MCI group Project client meeting will be held via Zoom at 2:30 pm on 20th May 2021*

**Chair**: Jinchen Song (Team 8)

**Secretary**: Chun Yee Herman Lai

**Attendance**:

Ian Knight (supervisor)

Chun Yee Herman Lai (Team 7)

Fangyu Yuan (Team 7)

Haoyu Wang (Team 7)

Zhendong Shi (Team 7)

Aditya Chourasia (Team 8)

Jinchen Song (Team 8)

Luoyang Xing (Team 8)

Nivedita Potluri (Team 8)

**1 Agenda**

* Report problems and solutions
* Report action progress
* Question

**2 Problems and Solutions**

As we were integrating the web scraper from Team 8, we found something inconsistent on that, at first we found that the web scraper output format did not meet our expectation, the web scraper was not able to find those course name with special characters like ‘&’, ‘(‘ on the Course Planner. After communication with Team 8, they have updated several versions of the web scraper, at this moment, we are able to use the web scraper to search and match specific course with Microsoft Teams Shifts. We are still testing the search function if any error occurs.

**3 Action Progress**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| *No.* | *Action items* | *Person Responsible* | *Due Date* | *Status* |
| 1 | Implement display difference function | Chun Yee Herman Lai | 16/5/2021 | Completed |
| 2 | Integrate parts from Team 8’s web-scraper | Chun Yee Herman Lai | 16/5/2021 | Completed |
| 3 | Debug | Chun Yee Herman Lai | 16/5/2021 | In progress |
| 4 | Draft testing plan | Chun Yee Herman Lai | 24/5/2021 | Completed |
| 5 | Implement delete specific course function | Fangyu Yuan | 16/5/2021 | Completed |
| 6 | Integrate parts from Team 8’s web-scraper | Fangyu Yuan | 16/5/2021 | Completed |
| 7 | Debug | Fangyu Yuan | 16/5/2021 | In progress |
| 8 | Draft testing plan | Fangyu Yuan | 24/5/2021 | Completed |
| 9 | Implement display difference function | Haoyu Wang | 16/5/2021 | Completed |
| 10 | Integrate parts from Team 8’s web-scraper | Haoyu Wang | 16/5/2021 | Completed |
| 11 | Debug | Haoyu Wang | 16/5/2021 | In progress |
| 12 | Draft testing plan | Haoyu Wang | 24/5/2021 | Completed |
| 13 | Implement searching function | Zhendong Shi | 16/5/2021 | Completed |
| 14 | Integrate parts from Team 8’s web-scraper | Zhendong Shi | 16/5/2021 | Completed |
| 15 | Debug | Zhendong Shi | 16/5/2021 | In progress |
| 16 | Draft testing plan | Zhendong Shi | 24/5/2021 | Completed |

**4 Question**

For team 7, at this point we have no further questions.

Note: Next meeting will be held on 27th May 2021.