**The 9th MCI Project Meeting Agenda**

Team 7

*The 9th MCI group Project client meeting will be held via Zoom at 2:30 pm on 13th May 2021*

**Chair**: Nivedita Potluri (Team 8)

**Secretary**: Chun Yee Herman Lai

**Attendance**:

Ian Knight (supervisor)

Chun Yee Herman Lai (Team 7)

Fangyu Yuan (Team 7)

Haoyu Wang (Team 7)

Zhendong Shi (Team 7)

Aditya Chourasia (Team 8)

Jinchen Song (Team 8)

Luoyang Xing (Team 8)

Nivedita Potluri (Team 8)

**1 Agenda**

* Report problems and solutions
* Report action progress
* Question

**2 Problems and Solutions**

We found that the structure of Microsoft Graph could have multiple organization on one account, we tried to get the id of each organization in case of our client account are in multiple organization. However, as we researched on Microsoft Graph API reference website, we can only get the only one id of organization. We need to confirm with the client if we can assume his account is in one organization.

**3 Action Progress**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| *No.* | *Action items* | *Person Responsible* | *Due Date* | *Status* |
| 1 | Implement API search function | Chun Yee Herman Lai | 14/5/2021 | In progress |
| 2 | Integrate parts from Team 8’s web-scraper | Chun Yee Herman Lai | 14/5/2021 | In progress |
| 3 | Implement matching function | Chun Yee Herman Lai | 14/5/2021 | Completed |
| 4 | Milestone 2 planning | Chun Yee Herman Lai | 7/5/2021 | Completed |
| 5 | Implement API search function | Fangyu Yuan | 14/5/2021 | In progress |
| 6 | Integrate parts from Team 8’s web-scraper | Fangyu Yuan | 14/5/2021 | In progress |
| 7 | Implement matching function | Fangyu Yuan | 14/5/2021 | Completed |
| 8 | Milestone 2 planning | Fangyu Yuan | 7/5/2021 | Completed |
| 9 | Implement API search function | Haoyu Wang | 14/5/2021 | In progress |
| 10 | Integrate parts from Team 8’s web-scraper | Haoyu Wang | 14/5/2021 | In progress |
| 11 | Implement matching function | Haoyu Wang | 14/5/2021 | Completed |
| 12 | Milestone 2 planning | Haoyu Wang | 7/5/2021 | Completed |
| 13 | Implement API search function | Zhendong Shi | 14/5/2021 | In progress |
| 14 | Integrate parts from Team 8’s web-scraper | Zhendong Shi | 14/5/2021 | In progress |
| 15 | Implement matching function | Zhendong Shi | 14/5/2021 | Completed |
| 16 | Milestone 2 planning | Zhendong Shi | 7/5/2021 | Completed |

**4 Question**

* Can we assume the client account have only one organization on Microsoft Teams?
* Since each account can have multiple teams on Microsoft Teams, should our system be able to handle multiple teams?

Note: Next meeting will be held on 20th May 2021.